## Slide 1
Scrum-Agile Approach vs. Waterfall:
Making Informed Development Decisions
Caleb Green
CS-250

## Slide 2
Introduction
In this presentation, we will explore the Scrum-agile approach and contrast it with the traditional waterfall development approach. Selecting the right approach is crucial for successful software development projects as it can significantly impact project outcomes

## Slide 3
Scrum-Agile Approach
The Scrum-agile approach is an iterative and incremental framework for software development. It emphasizes adaptability, collaboration, and continuous improvement. It consists of various key facets, including specific roles on a Scrum-agile team and the phases of the SDLC in an agile approach.

## Slide 4
Roles on a Scrum-agile Team
On a Scrum-agile team, three roles play a crucial part in project success:
Product Owner: The Product Owner is responsible for defining and prioritizing product backlog items. They ensure that the team works on the most valuable features and that the client's vision is realized.
Scrum Master: The Scrum Master facilitates the Scrum process and ensures adherence to the framework. They remove any obstacles that may hinder the team's progress, promote collaboration, and coach the team on Scrum principles.
Development Team: The Development Team executes the development tasks and delivers product increments. They are self-organizing and cross-functional, bringing their expertise to design, develop, and test the software.

## Slide 5
Phases of the SDLC in an Agile Approach
In the agile approach, the SDLC consists of several phases:
Product Backlog: The Product Backlog captures and prioritizes the requirements or user stories. It serves as a dynamic, evolving document that guides the team's work throughout the project.
Sprint Planning: During Sprint Planning, the team selects product backlog items for the upcoming sprint based on their priority and the team's capacity. The team collaborates to create a sprint goal and defines a plan for the sprint.
Daily Stand-up: The Daily Stand-up is a brief team meeting to synchronize work and address any impediments. Each team member shares what they accomplished since the last stand-up, what they plan to do next, and if they have any obstacles or issues.
Sprint Review: The Sprint Review is a meeting where the team demonstrates completed work to stakeholders for feedback. It provides an opportunity to gather input, validate assumptions, and make adjustments based on stakeholder needs.
Sprint Retrospective: The Sprint Retrospective is a reflective meeting where the team discusses what went well, what could be improved, and identifies actionable steps to enhance their processes and collaboration.

## Slide 6
Waterfall Development Approach
The waterfall development approach follows a sequential, linear model for software development. It involves distinct phases, such as requirements gathering, design, implementation, testing, and deployment. Each phase has its specific objectives, and progress moves forward only when the previous phase is completed.

## Slide 7
Contrasting Agile and Waterfall Approaches
Agile and waterfall approaches have several differences:
Flexibility: Agile allows for change and adaptation, accommodating evolving requirements, while waterfall follows a fixed plan.
Collaboration: Agile emphasizes collaboration and continuous stakeholder involvement throughout the project, whereas waterfall relies on defined phases and limited stakeholder input.
Risk Management: Agile mitigates risks through incremental development and feedback, allowing for early identification and resolution, while waterfall's sequential nature may lead to greater risk accumulation.

## Slide 8
Factors to Consider When Choosing an Approach
When choosing between a waterfall and agile approach, consider the following factors:
Project Requirements: Agile suits projects with evolving and uncertain requirements, while waterfall is suitable for well-defined and stable requirements.
Time and Cost Constraints: Agile allows for flexibility and can adapt to changing time and cost constraints, while waterfall offers more predictability in terms of timeline and budget.
Stakeholder Engagement: Agile fosters regular stakeholder involvement and feedback, ensuring alignment with stakeholder needs, while waterfall may have limited stakeholder engagement, leading to potential misalignment.

## Slide 9
Conclusion
In conclusion, selecting the right development approach is crucial for project success. Understanding the roles, phases, and differences between agile and waterfall approaches helps in making informed decisions that align with project requirements, constraints, and stakeholder engagement.

## Slide 10
Sources
Schwaber, K., & Sutherland, J. (2017). The Scrum Guide. Scrum.org. Retrieved from https://www.scrum.org/resources/scrum-guide
Pressman, R. S., & Maxim, B. R. (2015). Software Engineering: A Practitioner's Approach. McGraw-Hill Education.
Cockburn, A. (2002). Agile software development. Addison-Wesley Professional.
Highsmith, J. (2002). Agile Software Development Ecosystems. Addison-Wesley Professional.
Larson, E. W., & Gray, C. F. (2020). Project Management: The Managerial Process. McGraw-Hill Education.